GATEWAY SIGNAGE PROJECT BUDGET COSTS 2015 – 2016

| Location | Priority Suggested & Action Required | Budget General (£50,000) | Budget Amenity (£100,000) | Budget Transport (£50,000) | Progress/Comment |
| --- | --- | --- | --- | --- | --- |
| All (town and villages – additional items to be delivered through project see *2) | Gateway project entrances and exits across Fa’side (breakdown of what’s included in Appendix 1) | £26,500 (1) | £11,250 (1) | £57,750 (1) | Approved in principle by Area Partnership June meeting. Subject to costs. |
| Elphinstone *2 |  |  |  |  |  |
| Opposite primary school | Will create herbaceous bed where Elf in Stone is located. Will also install cairn or sculpture perhaps containing/displaying stone. Community Consultation ongoing. |  |  |  | Although there is separate line in Area plan for this however will deliver through *2 project. Small working group to incl. school, amenities, Elphinstone Community Association and Tranent Elphinstone Community Council. |
| Ormiston *2 |  |  |  |  |  |
| Upgrade and clean seat/bench | At Wolfstar. Seat was gifted to village by guides |  |  |  | Highlighted during community consultation and added to Gateway project. Discuss with men’s shed and or amenities to see if we can get it cleaned up. No costs identified as yet. |
| New Winton *2 |  |  |  |  |  |
| LHS entering village from Tranent. | Remove hedge roots (x4) on footpath |  | Nil |  | Highlighted during walk around village. Will deliver through Gateway project. |
| LHS entering village from Tranent. | Trim trees overhanging footpath on left had side as enter village from Tranent. |  | Nil |  | Highlighted during walk around village. Will deliver through Gateway project. |
| Pencaitland *2 |  |  |  |  |  |
| Opposite Bairds Maltings | Minimal work required to Jock Taylor memorial. |  | Nil |  | Highlighted during community consultation and added to Gateway project. Discuss with successful contractor for cairn/sculpture project and Jock Taylor family. |

GATEWAY SIGNAGE PROJECT BUDGET COSTS  2015 – 2016 (cont.)

| Location | Priority Suggested & Action Required | Budget General (£50,000) | Budget Amenity (£100,000) | Budget Transport (£50,000) | Progress/Comment |
| --- | --- | --- | --- | --- | --- |
| Pencaitland *2 |  |  |  |  |  |
| Various locations | Renew planters in village. |  | Nil |  | Highlighted during community consultation and clarified that Community Council working with Diageo to renew and thereafter CC will maintain. |
| Macmerry |  |  |  |  |  |
| Gladsmuir |  |  |  |  |  |
| Tranent *2 |  |  |  |  |  |
| Steading View/Muirpark | Area to the front of the cairns at APOGI park. |  | Nil |  | Highlighted during community consultation and clarified by Amenities that they will tidy area and plant in front of cairns once project is completed. |
| Total |  | £26,500 | £12,500 | £57, 750 |  |
| Budget position |  | £15,750 *3 | £87,500 | £7,750 *3 |  |
| Budget |  | £50,000 | £100,000 | £50,000 |  |